SafeAgent

MCP Action Authorization Platform

Master Roadmap: W1 – W18

AI Action Control Plane — Identity → Policy → Action → Evidence → Guardrails → Governance

Sürüm: 3.0  |  Durum: Complete (W1–W8) + Strategic (W9–W18)  |  Son güncelleme: 2026-02-27

Hedef kitle: Platform Eng, Security Eng, Compliance/Audit, Ürün/Eng Liderliği, CISO, Genel Kullanıcı

# İçindekiler

# 1. Ürün Tanımı ve North Star

SafeAgent MCP Action Authorization, MCP tool çağrılarını araya girerek kontrol eden bir AI Action Control Plane’dir.

North Star: SafeAgent, MCP + A2A ekosisteminde identity, authorization, evidence, guardrails, governance ve compliance’ı tek platformda birleştiren — bireyden enterprise’a herkesin güvenle kullanabildiği — dünyanın en kapsamlı AI Action Authorization platformudur.

## Ne Yapar (Tam Kapsam — W1–W18)

- MCP trafiğini intercept eder (stdio wrapper veya Streamable HTTP reverse proxy)

- Her tool call’a actor/tenant identity binding + W3C Verifiable Credentials ve DID desteği

- Allow / deny / approval_required kararını action gerçekleşmeden önce verir (policy-before-action)

- Delegation token action-bound + replay-safe, threshold signatures ile multi-party approval

- Tamper-evident evidence: Merkle tree transparency log + hash-chain + Sigstore keyless signing

- Formal verification: Cedar + Lean proofs ile matematiksel policy doğruluk

- WebAssembly sandbox + eBPF ile runtime izolasyon

- AI-powered anomaly detection + adaptive risk scoring + conformal prediction

- CycloneDX AI/ML-BOM + SLSA L3 + Sigstore ile tool supply-chain güvenliği

- TEE-based policy evaluation + differential privacy ile gizlilik koruması

- EU AI Act, NIST AI RMF, OWASP Top 10 Agentic, ISO 42001 uyumlu compliance modülü

- A2A Protocol security gateway: agent-to-agent iletişimde authorization enforcement [W9]

- OpenFGA ReBAC + AuthZEN PDP: relationship-based fine-grained authorization [W10]

- Runtime guardrails: prompt injection, PII, secret detection, content safety [W11]

- Agent fleet governance: shadow agent detection, lifecycle management, bounded autonomy [W12]

- Advanced observability: deep tracing, cost intelligence, quality evaluation, drift detection [W13]

- Consumer-grade UX: no-code policy builder, Personal AI Guardian app, NL policy interface [W14]

- Enterprise compliance automation: EU AI Act, NIST, ISO 42001, HIPAA, PCI-DSS [W15]

- AI-native threat intelligence: predictive defense, self-healing policies, adversarial simulation [W16]

- Multi-cloud & hybrid: edge, serverless, air-gapped deployment [W17]

- Platform ecosystem: marketplace, partner program, white-label SDK, GA release [W18]

# 2. Problem Tanımı ve Neden Şimdi

Agent’lar tool kullanmaya başladığında risk prompt’tan eyleme taşınır: Kim yaptı? Hangi yetkiyle? Ne yaptı? Kanıtı nerede? Birçok çözüm prompt/response filtreler; fakat asıl hasar tool/action tarafında oluşur.

## 2.1 Neden şimdi? (Şubat 2026)

- OWASP Top 10 for Agentic Applications (Aralık 2025): Tool Misuse (#2), Inadequate IAM (#3), Privilege Escalation (#8)

- NIST AI Agent Standards Initiative (19 Şubat 2026): agent identity ve authorization standartlaştırılıyor

- EU AI Act yüksek risk gereksinimleri 2 Ağustos 2026’da yürürlüğe giriyor

- 8 belgelenmiş MCP güvenlik ihlali (Nisan–Ekim 2025)

- 10.000+ MCP server, 97M aylık SDK indirme — güvenlik geride

- AI güvenlik M&A dalgası: Palo Alto→Protect AI, Check Point→Lakera, Cisco→Robust Intelligence, Snyk→Invariant Labs

- Google A2A Protocol v0.3 lansmanı — 150+ partner, Linux Foundation yönetiminde

- Fortune 500’ün %80’inden fazlası aktif AI agent deploy etmiş (Microsoft Cyber Pulse 2026)

- Agent-to-agent iletişimde %45.6 API Key, %44.4 Generic Token — sadece %17.8 mTLS (Gravitee Survey)

- OpenClaw email silme vakası (Meta AI researcher) — runtime guardrails eksikliği kanıtlandı

- California SB 243 + AB 489 (1 Ocak 2026) — conversational AI için runtime guardrails zorunlu

- 10K kişilik organizasyonda ortalama 3.056 MCP deployment (Clutch Security) — shadow agent problemi

## 2.2 SafeAgent’in Kritik Farkları (W18 Sonrası)

- Per-tool-call identity-based authorization (hiçbir rakip yok)

- Tamper-evident cryptographic evidence logging (Merkle tree + Sigstore)

- Formally verified policy engine (Cedar + Lean proofs)

- Runtime isolation enforcement (Wasm + eBPF)

- Cross-agent delegation governance (nested JWT + delegation chain)

- Privacy-preserving compliance (TEE + differential privacy + ZKP)

- A2A + MCP unified security plane (hiçbir rakipte yok) [W9]

- OpenFGA ReBAC + AuthZEN fine-grained authorization [W10]

- Multi-layer runtime guardrails (prompt injection + PII + content safety) [W11]

- Shadow agent detection + bounded autonomy + governance agent [W12]

- Consumer-grade AI Guardian (bireysel kullanıcı segmenti hiçbir rakipte yok) [W14]

- Natural language → Cedar policy compilation [W14]

# 3. Roadmap Özeti (W1–W18)

| Faz | Versiyon | Ad | Amaç | Durum |
| --- | --- | --- | --- | --- |
| W1 | v0.1 | MCP Gateway + Minimal Identity | MCP trafiğini tek kapıdan geçirmek | ✅ Tamam |
| W2 | v0.2 | Delegation Token + Replay + Approval | Security primitive, replay kapatma | ✅ Tamam |
| W3 | v0.3 | Policy-as-code + Shadow→Enforce | Enterprise rollout: ölç, kontrollü enforce | ✅ Tamam |
| W4 | v0.4 | Tool Registry + Signed Manifests | Shadow tools kapatma, supply-chain güven | ✅ Tamam |
| W5 | v0.5 | Formal Verification + Runtime Isolation | Matematiksel policy + Wasm/eBPF izolasyon | ✅ Tamam |
| W6 | v0.6 | Intelligence + Advanced Identity | AI anomaly detection + DID/VC + cross-agent | ✅ Tamam |
| W7 | v0.7 | Privacy, Compliance, Hardening | TEE + threshold sig + EU AI Act | ✅ Tamam |
| W8 | v0.8 | Ecosystem & Developer Experience | SDK, marketplace, policy playground | ✅ Tamam |
| W9 | v0.9 | A2A Protocol Security Gateway | Cross-agent ekosistem güvenliği | ⭐ Yeni |
| W10 | v1.0 | ReBAC + AuthZEN | Fine-grained relationship authorization | ⭐ Yeni |
| W11 | v1.1 | Runtime Guardrails Engine | Prompt injection, PII, content safety | ⭐ Yeni |
| W12 | v1.2 | Agent Fleet Governance | Shadow agent, lifecycle, bounded autonomy | ⭐ Yeni |
| W13 | v1.3 | Advanced Observability & Cost Intel | Deep tracing, cost analytics, drift | ⭐ Yeni |
| W14 | v1.4 | Consumer UX & Self-Service | No-code builder, AI Guardian app | ⭐ Yeni |
| W15 | v1.5 | Enterprise Compliance Suite | EU AI Act, NIST, ISO 42001 otomasyon | ⭐ Yeni |
| W16 | v1.6 | AI-Native Threat Intelligence | Predictive defense, self-healing | ⭐ Yeni |
| W17 | v1.7 | Multi-Cloud & Hybrid Deployment | Edge, serverless, air-gapped | ⭐ Yeni |
| W18 | v1.8 | Platform Ecosystem & GA | Marketplace, partner, white-label, GA | ⭐ Yeni |

# 4. Roadmap İlkeleri (Engineering Contract)

| # | İlke | Açıklama |
| --- | --- | --- |
| 4.1 | Policy-before-action | Policy kararı action gerçekleşmeden önce verilir. |
| 4.2 | Identity-first | Her tool call actor_id + tenant_id. W2+ delegation token, W6+ DID/VC, W10+ ReBAC. |
| 4.3 | Deny-by-default | Belirsiz durumlar güvenli modda kapanır. |
| 4.4 | Evidence-by-design | Her aşama tamper-evident evidence. W5+ Merkle tree. |
| 4.5 | Privacy-by-default | Payload default redacted. W7+ TEE + differential privacy. |
| 4.6 | Rollout-first | Shadow → canary → enforce. |
| 4.7 | Observability mandatory | Her fazın KPI/telemetry seti var. W13+ deep agent tracing. |
| 4.8 | Formal verification (W5+) | Policy doğruluğu matematiksel olarak kanıtlanır. |
| 4.9 | Defense-in-depth (W5+) | App-layer + kernel-layer + Wasm isolation + runtime guardrails. |
| 4.10 | Standards-aligned | OWASP, NIST, EU AI Act, MCP spec, A2A, AuthZEN, OpenFGA uyumlu. |
| 4.11 | Consumer-accessible (W14+) | Non-technical kullanıcılar da platformı kullanabilmeli. |
| 4.12 | Platform-thinking (W18+) | Marketplace + partner ecosystem + white-label enablement. |

# 5. Faz W1 — MCP Gateway + Minimal Identity Binding (v0.1) ✅

Amaç: MCP trafiğini tek kapıdan geçirmek, "kim denedi?" cevaplamak, temel enforcement + evidence.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | MCP Intercept | stdio wrapper + Streamable HTTP reverse proxy. |
| D2 | Tool allowlist | deny-by-default. |
| D3 | Schema validation | Input/output + PII_SUSPECTED tagging. |
| D4 | Policy decisioning | allow/deny/approval_required + policy_id/version evidence’a. |
| D5 | Identity binding | actor_id + tenant_id tüm event’lere. |
| D6 | Evidence stream | Canonical schema + hash-chain + redacted + JSONL/OTel. |
| D7 | HTTP security baseline | Origin invalid→403, localhost bind, auth zorunlu. |

## DoD (Definition of Done)

- stdio + Streamable HTTP E2E çalışır

- fail-closed deny-by-default

- Allowlist/schema/policy/identity/evidence/HTTP baseline tümü aktif

## KPI

policy_eval_latency_ms p50/p95, decision_distribution, denied_count, schema_invalid_count, evidence_emit_success_rate, gateway_uptime

# 6. Faz W2 — Delegation Token + Replay + Approval Prod (v0.2) ✅

Amaç: Identity-first delegation = security primitive, replay kapatma, approval prod.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Token Service | kid destekli, claims: tenant/actor/tool_id/scope/exp/jti/nonce/req_hash, TTL 60–120s. |
| D2 | req_hash binding | H(tool_id ¦ canonical_input ¦ time_bucket ¦ tenant ¦ actor). |
| D3 | Verifier | signature + req_hash match + scope enforcement. |
| D4 | Replay prevention | jti/nonce one-time, LRU + Redis, TTL=exp. |
| D5 | Approval prod | timeout + default deny + break-glass + idempotency. |
| D6 | Evidence | token_jti + RC_REPLAY_DETECTED + approval lifecycle. |

## DoD (Definition of Done)

- Token mint/verify/replay/approval tümü çalışır

- RC_REPLAY_DETECTED deterministic

- Break-glass time-bound + reason mandatory

## KPI

token_minted_count, replay_blocked_count, approval_cycle_time_ms, breakglass_usage_count

# 7. Faz W3 — Policy-as-code + Shadow→Enforce + Drift (v0.3) ✅

Amaç: Enterprise rollout: prod’u bozmadan ölç, kontrollü enforce.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Policy-as-code | DSL + versioning, deterministic evaluation. |
| D2 | Shadow mode | would-have-happened raporu + false_positive_rate. |
| D3 | Enforce rollout | Canary (tenant subset) + exception TTL. |
| D4 | Drift | policy_version evidence’da her event’te. |

## DoD (Definition of Done)

- Shadow/canary/enforce/exception/drift tümü çalışır

## KPI

shadow_false_positive_rate, canary_coverage, enforce_rollout_time, drift_detected_count

# 8. Faz W4 — Tool Registry + Signed Manifests + Reputation (v0.4) ✅

Amaç: Shadow tools kapatma, tool supply-chain güven, reputation score.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Registry | CLI + UI, tool_id/version/publisher/risk_class/schema. |
| D2 | Signed manifests | sha256 hash + publisher signature + revocation. |
| D3 | Scan rules | Forbidden endpoints, dependency allowlist, dangerous permissions. |
| D4 | Verified publisher | public keys + kid + rotation + revocation. |
| D5 | Reputation | publisher_verified + tool_age + scan_passed → 0–100 score. |

## DoD (Definition of Done)

- Registry/manifests/publisher/scan/reputation tümü çalışır

## KPI

registry_tool_count, unsigned_blocked_count, reputation_avg_score, publisher_verified_count

# 9. Faz W5 — Formal Verification + Runtime Isolation (v0.5) ✅

Amaç: Matematiksel policy doğruluk + runtime defense-in-depth + endüstri standardı evidence.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Cedar Policy Engine + SMT Verification | AWS Cedar (Lean formal model, CVC5 SMT solver, 75ms analiz). Policy conflict tespiti, invariant kanıtı, eşdeğerlik doğrulaması. |
| D2 | Merkle Tree Transparency Log | Google Trillian Tessera. O(log n) inclusion/consistency proofs. Split-view attack direnci. |
| D3 | WebAssembly Tool Sandboxing | Microsoft Wassette + WASI capabilities. Deny-by-default: sıfır erişim. Red-class tool’lar için browser-grade isolation. |
| D4 | eBPF Runtime Enforcement | Tetragon (CNCF). Kernel-level bypass engelleme. <%3 overhead. |
| D5 | Kill Switch + Circuit Breakers | Redis-backed: per-agent kill switch, circuit breaker, budget caps, rate limiter. |
| D6 | Sigstore Entegrasyonu | Cosign + Fulcio + Rekor v2. Keyless signing. OIDC auth → ephemeral cert → sign → destroy key. |
| D7 | OTel GenAI Conventions | gen_ai.* attributes. Langfuse/LangSmith/Arize/Datadog entegrasyonu. |

## DoD (Definition of Done)

- Cedar SMT verification çalışır

- Merkle proof doğrulanabilir

- Wasm sandbox red-class tool’ları izole eder

- eBPF bypass yakalar

- Kill switch <100ms

- Sigstore keyless signing aktif

- OTel GenAI telemetry emit

## KPI

smt_verification_time_ms, merkle_proof_latency_ms, wasm_sandbox_escape_count (=0), ebpf_blocked_count, kill_switch_latency_ms, sigstore_signing_count

# 10. Faz W6 — Intelligence Layer + Advanced Identity (v0.6) ✅

Amaç: AI-powered dinamik yetkilendirme, decentralized identity, cross-agent governance.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Agent UEBA + Adaptive Risk | Behavioral baseline + conformal prediction. risk_score = f(reputation, sensitivity, time, deviation, anomalies). |
| D2 | Semantic/Intent Authorization | "Neden çağırıyor?" analizi. Support=ALLOW, model training=DENY. LLM intent classifier. |
| D3 | DID + VC Agent Identity | did:web + did:key + W3C VC v2.0. Cryptographically verifiable, selectively disclosable. |
| D4 | Cross-Agent Delegation | A2A Protocol + Entra Agent ID uyumlu. Nested JWT delegation chain. Privilege escalation engeli. |
| D5 | Honeypot/Canary Tools | Decoy MCP server’lar. Erişim = alert + quarantine. |
| D6 | Automated Red Teaming | PyRIT + NVIDIA Garak + custom suite. Her policy değişikliğinde otomatik test. |
| D7 | GUAC Dependency Graph | OpenSSF GUAC 1.0 + CycloneDX + SLSA + VEX. Transitif bağımlılık risk sorgusu. |

## DoD (Definition of Done)

- UEBA + conformal prediction aktif

- Intent classifier 4+ kategori

- DID/VC minting + verification

- Cross-agent delegation validation

- Honeypot alert + quarantine

- Red team CI/CD’de

- GUAC dependency query aktif

## KPI

anomaly_detection_precision, intent_classifier_accuracy, did_vc_issued_count, delegation_escalation_blocked, honeypot_triggered_count, red_team_pass_rate

# 11. Faz W7 — Privacy, Compliance, Enterprise Hardening (v0.7) ✅

Amaç: Regüle endüstriler için gizlilik + çok taraflı onay + düzenleyici uyumluluk.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | TEE Policy Evaluation | Confidential VM (Azure DCesv6 / AWS Nitro). Remote attestation ile kanıt. |
| D2 | Threshold Signatures | FROST / tss-lib. 2-of-2 red-class için. NIST IR 8214C uyumlu. |
| D3 | Federated Anomaly Detection | Flower + DP noise. Cross-org model gradient paylaşımı. |
| D4 | ZKP Compliance Proofs | zk-SNARKs/Halo2 + zkTLS (TLSNotary). Policy açığa çıkmadan yetki kanıtı. |
| D5 | EU AI Act Module | Article 12 (logging) + Article 14 (human oversight) mapping. Otomatik compliance raporu. |
| D6 | SLO Dashboard | Latency <50ms, reliability >99.9%, FP <2%, break-glass <5/week, kill switch <100ms. |

## DoD (Definition of Done)

- TEE attestation doğrulanabilir

- 2-of-2 threshold signature çalışır

- Federated learning aktif

- ZKP proof üretilebilir

- EU AI Act raporu otomatik

- SLO dashboard tüm metriklerle

## KPI

tee_attestation_success_rate, threshold_sig_completion_time_ms, federated_learning_convergence, zkp_proof_generation_time_ms, compliance_report_auto_rate

# 12. Faz W8 — Ecosystem & Developer Experience (v0.8) ✅

Amaç: Genel halktan enterprise’a herkesin kullanabileceği platform.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | "5 Min to First Deny" | Tek satır SDK + starter templates. Freemium tier. |
| D2 | MCP Registry Compat | Official API v0.1. SafeAgent = secure enterprise subregistry. |
| D3 | Threat Intel Feed | CoSAI + MITRE ATLAS + community. Real-time risk sinyalleri. |
| D4 | Policy Playground | İnteraktif test UI. Developer self-service. |
| D5 | Terraform/Pulumi | IaC kaynakları. GitOps policy-as-code. |
| D6 | Multi-Framework SDK | LangChain, CrewAI, AutoGen, Semantic Kernel, Claude Tools. 3 satırda aktif. |
| D7 | Marketplace | Community policy templates (HIPAA, PCI-DSS, SOC2, EU AI Act). Açık kaynak library. |

## DoD (Definition of Done)

- 5 dakikada ilk deny (E2E test)

- MCP Registry entegrasyonu

- Threat intel real-time policy update

- Policy Playground UI

- Terraform provider CRUD

- 3+ framework SDK

- 10+ community template

## KPI

time_to_first_deny_min, sdk_download_count, threat_intel_update_latency_ms, playground_session_count, terraform_provider_usage, framework_sdk_count, community_template_count

# 13. Faz W9 — A2A Protocol Security Gateway (v0.9) ⭐

Amaç: Cross-agent ekosistem güvenliği: Google A2A Protocol (v0.3, 150+ partner, Linux Foundation) ile agent-to-agent iletişimde authorization enforcement. Hiçbir rakip MCP + A2A unified security plane sunmuyor.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | A2A Agent Card Security Validation | Her A2A Agent Card (/.well-known/agent.json) için imza doğrulama, capability sınırlama, trust score. Sahte agent card engelleme. |
| D2 | A2A Task-Level Authorization | A2A task lifecycle (submitted → working → completed) boyunca her adımda policy enforcement. Task delegation chain’de privilege escalation engeli. |
| D3 | A2A + MCP Unified Policy Plane | MCP tool call’ları ve A2A agent-to-agent mesajları için tek Cedar policy engine. Cross-protocol policy consistency. |
| D4 | A2A Artifact Inspection | A2A artifact’ları (dosya, data) için content scanning, DLP, PII detection. Agent’lar arası data exfiltration engeli. |
| D5 | Agent Discovery Registry Security | A2A agent keşfinde malicious agent tespiti. Agent reputation + A2A Agent Card + SafeAgent trust score entegrasyonu. |
| D6 | gRPC + SSE Security Layer | A2A v0.3 gRPC desteği için TLS mutual auth + message-level signing. SSE stream’lerde real-time policy check. |

## DoD (Definition of Done)

- A2A Agent Card imza doğrulama aktif

- A2A task-level authorization çalışır

- MCP + A2A unified policy plane tek engine

- Artifact inspection + DLP aktif

- Malicious agent detection aktif

- gRPC + SSE security layer aktif

## KPI

a2a_task_auth_latency_ms < 30ms, cross_agent_escalation_blocked_count, agent_card_validation_rate > 99.9%, a2a_artifact_scan_throughput, malicious_agent_detected_count

# 14. Faz W10 — Relationship-Based Access Control + AuthZEN (v1.0) ⭐

Amaç: Google Zanzibar-ilhamlı fine-grained authorization: OpenFGA (CNCF Incubation) ReBAC + OpenID AuthZEN standardıyla agent-resource ilişki grafi. RBAC/ABAC’ın ötesinde graph-native authorization.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | OpenFGA ReBAC Engine | Agent → resource → user ilişki grafini modelleyen Zanzibar-tarzı authorization. Cedar RBAC/ABAC üzerine ReBAC katmanı. Millisecond-level check. |
| D2 | AuthZEN Policy Decision Point | OpenID AuthZEN standardıyla uyumlu PDP endpoint. Her MCP tool call için real-time allow/deny. Interoperability: Cerbos, OpenFGA, Axiomatics ile değiştirilebilir. |
| D3 | Dynamic Scope Inference | LLM-powered scope inference: doğal dil istekten minimal required permissions çıkarımı. Least-privilege otomasyonu. Zero standing privileges. |
| D4 | Task-Scoped Delegation with TTL | Her agent task’ı için relationship tuple’lar otomatik oluşturulur ve TTL sonrası otomatik expire olur. |
| D5 | Authorization Graph Visualization | Agent-resource-user ilişki grafinin real-time görselleştirmesi. “Kim neye erişebilir?” sorusuna tek tıkla cevap. Blast radius analizi. |

## DoD (Definition of Done)

- OpenFGA ReBAC engine aktif

- AuthZEN PDP endpoint çalışır

- LLM scope inference > 95% accuracy

- Task-scoped TTL delegation aktif

- Authorization graph visualization UI

## KPI

rebac_eval_latency_ms < 10ms, scope_inference_accuracy > 95%, zero_standing_privilege_ratio, auth_graph_coverage > 99%, authzen_pdp_uptime > 99.99%

# 15. Faz W11 — Runtime Guardrails Engine (v1.1) ⭐

Amaç: Prompt injection, data leakage, content safety, PII/secret detection için çok katmanlı runtime güvenlik motoru. California SB 243/AB 489 uyumlu.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Prompt Injection Detection | Multi-layer: rule-based + ML classifier + LLM-as-judge. Tool call input’larında injection pattern analizi. Indirect injection için contextual analysis. |
| D2 | Output Content Safety Filter | Agent çıktılarında 12+ risk kategorisinde content filtering. Toxicity, bias, misinformation, unsafe code, medical claim tespiti. |
| D3 | Secret & API Key Scanner | Tool call input/output’larında API key, token, password, connection string tespiti. Real-time redaction + alert + evidence log. |
| D4 | Advanced PII Detection & Redaction | Context-aware PII: NER + regex + domain-specific rules. GDPR/KVKK uyumlu otomatik redaction. Configurable: mask/hash/remove. |
| D5 | Grounding & Hallucination Detection | Agent çıktılarının source verilerine ne kadar sadik olduğunu ölçen faithfulness score. Citation verification. RAG pipeline için grounding check. |
| D6 | Guardrail Webhook Pipeline | Pre-execution, post-execution, access control hook’ları. Chain-able, pluggable guardrails. Custom webhook endpoint desteği. |

## DoD (Definition of Done)

- Prompt injection detection > 99%

- Content safety filter 12+ kategori

- Secret scanner aktif

- PII detection/redaction GDPR uyumlu

- Grounding score hesaplanabilir

- Webhook pipeline chain çalışır

## KPI

injection_detection_rate > 99%, content_safety_fp_rate < 1%, secret_leak_prevented_count, pii_redaction_accuracy > 98%, grounding_score_avg, guardrail_latency_p95 < 50ms

# 16. Faz W12 — Agent Fleet Governance & Shadow Agent Discovery (v1.2) ⭐

Amaç: Enterprise-wide agent envanteri, shadow agent tespiti, agent lifecycle yönetimi, bounded autonomy. Clutch Security verilerine göre 10K kişilik org’da 3.056 MCP deployment var — çoğu görünür değil.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Centralized Agent Registry | Tüm agent’ların (sanctioned + shadow + 3rd-party) tek merkezden envanteri. agent_id, owner, permissions, status, risk_class, last_activity. |
| D2 | Shadow Agent Detection | Organizasyon içinde MCP bağlantısı yapan yetkisiz agent’ların network-level tespiti. DNS + egress + OAuth grant analizi. Otomatik quarantine. |
| D3 | Agent Lifecycle Management | Provisioning → activation → monitoring → suspension → decommissioning. Version pinning + rollback. End-of-life policy. |
| D4 | Bounded Autonomy Policies | Per-agent sınırlar: max_actions_per_session, budget_cap, time_window, allowed_domains, max_tool_chain_depth. Threshold aşımında HITL escalation. |
| D5 | Agent Health Dashboard | Real-time fleet status: active/idle/error/quarantined. Per-agent cost, action volume, risk score trend. Alerting. |
| D6 | Governance Agent (Meta-Agent) | AI-powered meta-agent: diğer agent’ları izler, policy violation tespit eder, anomaly alert gönderir, otomatik policy adjustment önerir. |

## DoD (Definition of Done)

- Agent registry tüm agent’ları listeler

- Shadow agent detection aktif

- Lifecycle management full cycle

- Bounded autonomy enforcement

- Fleet dashboard real-time

- Governance agent anomaly detection

## KPI

shadow_agent_detection_rate > 95%, agent_inventory_coverage > 99%, mean_time_to_quarantine < 60s, bounded_autonomy_breach_rate < 0.1%, governance_agent_alert_precision > 90%

# 17. Faz W13 — Advanced Observability & Cost Intelligence (v1.3) ⭐

Amaç: Agent-native observability: multi-step reasoning trace, LLM cost analytics, quality evaluation, behavioral drift detection. Model/provider-agnostic.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Deep Agent Tracing | Multi-step reasoning chain end-to-end trace. Her adım: LLM call, tool call, decision point, branching, error. OTel-native nested spans. |
| D2 | LLM Cost Analytics & Budget Control | Per-agent, per-tool, per-user, per-feature cost breakdown. Token-level tracking. Budget alerting + hard caps. Semantic caching ile optimization. |
| D3 | Quality Evaluation Pipeline | Otomatik output quality scoring: faithfulness, relevance, coherence, safety. CI/CD regression detection. A/B test. Dataset-centric eval. |
| D4 | Behavioral Drift Detection | Agent davranış baseline’dan sapma ML pipeline. Model update sonrası quality regression early warning. Statistical drift tests. |
| D5 | Explainability & Decision Audit | Her agent kararı için chain-of-thought capture + decision path logging. EU AI Act Article 13 uyumu. "Neden bu kararı aldı?" |
| D6 | Multi-Provider Unified Dashboard | OpenAI, Anthropic, Google, open-source modeller için tek dashboard. Provider-agnostic observability. Model comparison analytics. |

## DoD (Definition of Done)

- Deep tracing > 99.9% coverage

- Cost analytics per-agent breakdown

- Quality eval pipeline CI/CD entegre

- Drift detection < 5min latency

- Explainability coverage > 95%

- Multi-provider dashboard aktif

## KPI

trace_coverage > 99.9%, cost_prediction_accuracy > 90%, quality_score_regression_detection_rate, drift_detection_latency < 5min, explainability_coverage > 95%, dashboard_provider_count >= 4

# 18. Faz W14 — Consumer-Grade UX & Self-Service Platform (v1.4) ⭐

Amaç: Genel halkın (non-technical users) kullanabileceği self-service platform: no-code policy builder, guided setup, mobile app, doğal dil policy interface.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Visual Policy Builder (No-Code) | Drag-and-drop policy oluşturma UI. If-then-else logic blokları. Template library tek tıkla. Arkasında Cedar’a compile. |
| D2 | Personal AI Guardian App | Bireysel kullanıcılar için mobil/web app: "AI agent’larım ne yapıyor?" dashboard. Tek tuşla agent durdurma. Push notification ile onay. |
| D3 | Guided Onboarding Wizard | 3 dakikada ilk koruma: adım adım wizard. "Neyi korumak istiyorsun?" soru-cevap. Otomatik policy önerisi + tek tıkla aktif. |
| D4 | Natural Language Policy Interface | "Mail silme izni olmasın" gibi doğal dil komutlarla policy oluşturma. LLM policy-to-Cedar compiler. Multi-language (TR/EN/DE). |
| D5 | Family/Team Safety Controls | Aile veya küçük takım için paylaşımlı safety profilleri. Çocuklar/yaşlılar için özel koruma seviyeleri. Delegated admin. |
| D6 | Consumer Risk Score Dashboard | Kişisel AI risk skoru: kaç agent bağlı, hangi izinleri var, risk ne seviyede. Renk kodlu basit görsel. Actionable öneriler. |

## DoD (Definition of Done)

- No-code builder policy oluşturur

- AI Guardian app iOS/Android/web

- Onboarding < 3 dakika

- NL policy creation çalışır

- Family controls aktif

- Consumer dashboard live

## KPI

time_to_first_protection < 3min, consumer_nps > 70, policy_creation_without_code_rate > 90%, nl_policy_accuracy > 90%, mobile_app_dau, family_profile_count

# 19. Faz W15 — Enterprise Compliance Automation Suite (v1.5) ⭐

Amaç: EU AI Act (2 Ağustos 2026 deadline), NIST AI RMF, SOC 2, HIPAA, PCI-DSS, ISO 42001 için tam otomatik compliance engine.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | EU AI Act Full Compliance Module | Art. 9 (risk mgmt), 12 (logging), 13 (transparency), 14 (human oversight), 15 (accuracy/security) tam mapping. Otomatik rapor. |
| D2 | NIST AI RMF Alignment Engine | NIST AI 600-1 + AI Agent Standards Initiative alignment. GOVERN, MAP, MEASURE, MANAGE fonksiyonları otomatik kontrol. |
| D3 | ISO 42001 AIMS Integration | AI Management System standardı entegrasyon. Sertifikasyon hazırlık raporu. Kontrol evidence otomatik toplama. |
| D4 | Continuous Compliance Monitoring | Policy değişikliklerinde otomatik compliance impact analizi. Regulatory change feed + auto-update önerileri. |
| D5 | One-Click Audit Package | Tek tıkla denetçiye hazır: evidence log, policy history, incident report, compliance scorecard. PDF + machine-readable. |
| D6 | Sector-Specific Compliance Packs | Healthcare (HIPAA), Finance (PCI-DSS, SOX), Government (FedRAMP), Türkiye (KVKK). Sektöre özel template + kontrol. |

## DoD (Definition of Done)

- EU AI Act raporu otomatik

- NIST alignment score hesaplanır

- ISO 42001 evidence toplama aktif

- Continuous monitoring real-time

- Audit package < 5 dakika

- 3+ sector pack mevcut

## KPI

compliance_score > 95%, audit_package_generation_time < 5min, regulatory_update_lag < 48h, sector_pack_count >= 4, eu_ai_act_readiness_score > 98%

# 20. Faz W16 — AI-Native Threat Intelligence & Adaptive Defense (v1.6) ⭐

Amaç: AI agent ekosistemine özel threat intelligence, predictive defense, self-healing security, adversarial simulation.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Agent-Specific Threat Feed | CoSAI + MITRE ATLAS + OpenClaw incidents + community intel. MCP-specific CVE tracking. Agent vulnerability database. |
| D2 | Predictive Attack Detection | Historical attack pattern ML modeli. "Yakında saldırı olabilir" early warning. Proactive policy tightening. |
| D3 | Self-Healing Security Policies | Anomaly → otomatik policy adjustment. Attack sonrası otomatik recovery. Human approval ile auto-remediation. |
| D4 | Agent Supply Chain Threat Graph | Tool → dependency → vulnerability transitif graf. GUAC + SLSA + Sigstore + real-time CVE. Bağımlılık alert. |
| D5 | Adversarial Simulation Engine | Continuous automated red teaming: prompt injection + tool poisoning + privilege escalation + data exfiltration simülasyonu. |
| D6 | Threat Intelligence Sharing (STIX/TAXII) | Organizasyonlar arası agent threat intel paylaşımı. STIX 2.1 format. Privacy-preserving (DP + ZKP). |

## DoD (Definition of Done)

- Threat feed aktif + real-time

- Predictive detection > 24h lead time

- Self-healing policies human-approved

- Supply chain graph query aktif

- Adversarial sim CI/CD’de

- STIX/TAXII sharing aktif

## KPI

threat_detection_lead_time > 24h, auto_remediation_success_rate > 90%, adversarial_sim_coverage > 95%, supply_chain_vuln_detection_time < 1h, intel_sharing_partners >= 5

# 21. Faz W17 — Multi-Cloud & Hybrid Deployment Engine (v1.7) ⭐

Amaç: AWS, Azure, GCP, on-premise, edge deployment. Tek control plane ile her yerde SafeAgent. KVKK/GDPR/CCPA data residency.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | Cloud-Native Helm Charts & Operators | Kubernetes-native deployment. Auto-scaling, self-healing. AWS EKS + Azure AKS + GCP GKE test edilmiş. |
| D2 | Edge Deployment (Lightweight Mode) | IoT/edge cihazlar için minimal footprint. WebAssembly-based policy engine. Offline capable. <50MB. |
| D3 | Multi-Region Policy Sync | GDPR (EU), KVKK (TR), CCPA (US) region-specific policy. Cross-region sync + data residency enforcement. |
| D4 | Serverless Gateway | AWS Lambda, Azure Functions, GCP Cloud Functions üzerinde serverless MCP gateway. Pay-per-use. Cold start < 500ms. |
| D5 | Air-Gapped / Private Cloud Mode | Tamamen izole deployment. Internet bağlantısı gerektirmeyen mod. Government, defense, regulated industries. |

## DoD (Definition of Done)

- Helm charts 3 cloud’da test

- Edge deployment < 50MB

- Multi-region policy sync aktif

- Serverless gateway çalışır

- Air-gapped mod tamamen offline

## KPI

deployment_time < 15min, cross_cloud_policy_sync_latency < 1s, edge_gateway_latency_p95 < 20ms, serverless_cold_start < 500ms, uptime > 99.99%

# 22. Faz W18 — Platform Ecosystem & Marketplace (v1.8 — GA) ⭐

Amaç: SafeAgent’ı platform haline getirme: marketplace, partner ecosystem, revenue model, white-label enablement, General Availability release.

## Deliverables

| ID | Deliverable | Detay |
| --- | --- | --- |
| D1 | SafeAgent Marketplace v2 | Community + partner policy template, guardrail plugin, compliance pack. Revenue sharing. Review + rating. 100+ listing hedefi. |
| D2 | Partner API & Certification | 3rd-party vendor partner API. SafeAgent Certified badge. Entegrasyon test suite. 20+ certified partner hedefi. |
| D3 | White-Label / Embedded SDK | MSSP ve platform vendor’lar için white-label. Müşteriye kendi markasıyla sunabilme. Multi-tenant isolation. |
| D4 | Usage-Based Pricing Engine | Free (kişisel) → Pro ($49/ay) → Team ($299/ay) → Enterprise (custom). Per-agent, per-eval, per-seat. |
| D5 | GA Release Hardening | Chaos engineering, 100K+ agent load test, penetration test, SOC 2 Type II audit, bug bounty program. |
| D6 | Global Developer Community | Open-source core + commercial extensions. Developer advocate program. Conference presence. Hackathon series. 500+ contributor hedefi. |

## DoD (Definition of Done)

- Marketplace 100+ listing

- 20+ certified partner

- White-label SDK aktif

- Pricing engine çalışır

- GA hardening tamamlanmış

- Community 500+ contributor

## KPI

marketplace_listings > 100, partner_certifications > 20, free_tier_users > 10K, enterprise_contracts, community_contributors > 500, ga_load_test_pass, soc2_type2_complete

# 23. Compliance & Standards Mapping

| Standart | Gereksinim | SafeAgent Karşılığı | Faz |
| --- | --- | --- | --- |
| OWASP Agentic Top 10 | #2 Tool Misuse, #3 IAM, #8 Priv Esc | Allowlist, identity, delegation gov, guardrails | W1–W11 |
| NIST AI Agent Standards | Agent identity, auth, authorization | Actor/tenant, DID/VC, Cedar, ReBAC, AuthZEN | W1–W10 |
| NIST AI RMF (AI 600-1) | GOVERN, MAP, MEASURE, MANAGE | Full alignment engine | W15 |
| EU AI Act Art.9 | Risk management system | Risk scoring + compliance monitoring | W6–W15 |
| EU AI Act Art.12 | Automatic logging/traceability | Merkle evidence log + hash-chain + deep tracing | W1–W13 |
| EU AI Act Art.13 | Transparency to users | Explainability + decision audit | W13–W15 |
| EU AI Act Art.14 | Human oversight/intervention | Approval + kill switch + break-glass + bounded autonomy | W1–W12 |
| EU AI Act Art.15 | Accuracy, robustness, cybersecurity | Formal verification + Wasm + eBPF + guardrails | W5–W11 |
| ISO 42001 | AI Management System | AIMS integration + evidence automation | W15 |
| SOC 2 CC6/CC7 | Logical access, system ops | RBAC/ABAC/ReBAC, evidence logging | W1–W10 |
| SLSA v1.1 | Supply-chain maturity L1–L3 | Sigstore + in-toto + GUAC | W4–W16 |
| CycloneDX v1.6 | AI/ML BOM | Tool registry AI/ML-BOM gen | W4–W6 |
| CSA Agentic Trust | Zero Trust for Agents | Intern→Principal mapping + ReBAC | W1–W10 |
| OpenID AuthZEN | Standard PDP interface | AuthZEN PDP endpoint | W10 |
| A2A Protocol v0.3 | Agent interoperability + security | A2A security gateway + unified policy | W9 |
| HIPAA | PHI protection | PII redaction + TEE + sector pack | W7–W15 |
| PCI-DSS | Cardholder data protection | Secret scanning + access control + sector pack | W11–W15 |
| KVKK (Türkiye) | Kişisel veri koruma | PII detection + data residency + region policy | W11–W17 |
| California SB 243/AB 489 | Runtime guardrails zorunlu | Runtime guardrails engine | W11 |

# 24. Technology Stack (Tam)

| Kategori | Teknoloji | Amaç | Faz |
| --- | --- | --- | --- |
| Policy Engine | AWS Cedar (Lean + CVC5 SMT) | Formally verified authorization | W5+ |
| ReBAC Engine | OpenFGA (CNCF) + Auth0 FGA | Zanzibar-style relationship authorization | W10+ |
| AuthZ Standard | OpenID AuthZEN PDP | Standard policy decision interface | W10+ |
| Evidence Log | Google Trillian Tessera | Merkle tree transparency log | W5+ |
| Signing | Sigstore (Cosign+Fulcio+Rekor v2) | Keyless signing infrastructure | W5+ |
| Wasm Sandbox | Microsoft Wassette + WASI | Browser-grade tool isolation | W5+ |
| Kernel Enforce | Tetragon (CNCF eBPF) | Kernel-level bypass prevention | W5+ |
| Identity | W3C DID + VC v2.0 | Decentralized agent credentials | W6+ |
| Anomaly | UEBA + Conformal Prediction | AI-powered risk scoring | W6+ |
| Supply Chain | CycloneDX v1.6 + SLSA + GUAC | Tool BOM + provenance + graph | W4–W16 |
| Privacy | Azure DCesv6 / AWS Nitro TEE | Hardware-attested policy eval | W7+ |
| Crypto | FROST + zk-SNARKs/Halo2 | Threshold sig + ZKP compliance | W7+ |
| Observability | OTel GenAI conventions | Universal observability | W5–W13 |
| Red Team | PyRIT + NVIDIA Garak | Continuous validation | W6–W16 |
| IaC | Terraform/Pulumi Provider | Infrastructure-as-code | W8+ |
| A2A Gateway | Google A2A Protocol v0.3 + gRPC | Agent-to-agent security | W9+ |
| Guardrails | OpenGuardrails + custom ML | Runtime content security | W11+ |
| PII Detection | Microsoft Presidio + custom NER | GDPR/KVKK PII redaction | W11+ |
| Cost Analytics | Custom + OTel + semantic cache | Per-agent cost intelligence | W13+ |
| Fleet Mgmt | Custom registry + network scanner | Agent inventory + shadow detection | W12+ |
| NL Policy | LLM → Cedar DSL transpiler | Natural language policy creation | W14+ |
| Consumer App | React Native + Next.js | Cross-platform AI Guardian | W14+ |
| Threat Intel | STIX 2.1 + TAXII + MITRE ATLAS | Agent-specific threat feed | W16+ |
| Edge Runtime | Wasm-based lightweight engine | IoT/edge deployment | W17+ |
| Marketplace | Custom platform + Stripe Connect | Plugin/template ecosystem | W18+ |

# 25. Reason Codes Dictionary (Tam Liste)

| Code | Açıklama | Faz |
| --- | --- | --- |
| RC_TOOL_NOT_APPROVED | Tool allowlist/registry dışı | W1+ |
| RC_SCHEMA_INVALID | Schema geçersiz | W1+ |
| RC_EXCESSIVE_SCOPE | Kapsam aşımı | W1+ |
| RC_APPROVAL_REQUIRED | Onay gerekli | W1+ |
| RC_APPROVAL_TIMEOUT | Onay zaman aşımı | W1+ |
| RC_BREAKGLASS_USED | Break-glass kullanıldı | W1+ |
| RC_REPLAY_DETECTED | Token replay | W2+ |
| RC_TOKEN_BINDING_MISMATCH | req_hash uyuşmazlık | W2+ |
| RC_PII_SUSPECTED | PII şüphesi | W1+ |
| RC_ORIGIN_INVALID | Origin geçersiz | W1+ |
| RC_AUTH_MISSING | Auth eksik | W1+ |
| RC_AUTH_INVALID | Auth geçersiz | W1+ |
| RC_SIGNATURE_INVALID | Manifest imza hatası | W4+ |
| RC_KEY_REVOKED | Key revoke | W4+ |
| RC_POLICY_CONFLICT | Cedar SMT conflict | W5+ |
| RC_SANDBOX_VIOLATION | Wasm capability ihlali | W5+ |
| RC_EBPF_BLOCKED | eBPF kernel blok | W5+ |
| RC_KILL_SWITCH | Kill switch aktif | W5+ |
| RC_CIRCUIT_BREAKER | Circuit breaker açık | W5+ |
| RC_ANOMALY_DETECTED | Behavioral anomaly | W6+ |
| RC_INTENT_MISMATCH | Intent policy ihlali | W6+ |
| RC_DELEGATION_ESCALATION | Privilege escalation | W6+ |
| RC_HONEYPOT_TRIGGERED | Honeypot erişim | W6+ |
| RC_TEE_ATTESTATION_FAIL | TEE attestation hatası | W7+ |
| RC_THRESHOLD_INCOMPLETE | Threshold sig eksik | W7+ |
| RC_COMPLIANCE_VIOLATION | Regulatory ihlal | W7+ |
| RC_A2A_AGENT_UNTRUSTED | A2A Agent Card doğrulama başarısız | W9+ |
| RC_A2A_TASK_ESCALATION | A2A task privilege escalation | W9+ |
| RC_A2A_ARTIFACT_BLOCKED | A2A artifact DLP ihlali | W9+ |
| RC_REBAC_DENIED | ReBAC relationship check başarısız | W10+ |
| RC_AUTHZEN_DENIED | AuthZEN PDP deny kararı | W10+ |
| RC_PROMPT_INJECTION | Prompt injection tespit edildi | W11+ |
| RC_CONTENT_UNSAFE | Content safety ihlali | W11+ |
| RC_SECRET_DETECTED | API key/token/secret tespit edildi | W11+ |
| RC_PII_REDACTED | PII redaction uygulandı | W11+ |
| RC_GROUNDING_FAIL | Hallucination/grounding başarısız | W11+ |
| RC_SHADOW_AGENT | Yetkisiz shadow agent tespit | W12+ |
| RC_AUTONOMY_EXCEEDED | Bounded autonomy limiti aşıldı | W12+ |
| RC_BUDGET_EXCEEDED | Agent bütce limiti aşıldı | W12+ |
| RC_LIFECYCLE_SUSPENDED | Agent suspend edilmiş | W12+ |
| RC_DRIFT_DETECTED | Agent behavioral drift | W13+ |
| RC_THREAT_INTEL_MATCH | Threat intelligence eşleşme | W16+ |
| RC_DATA_RESIDENCY | Data residency ihlali | W17+ |
| RC_INTERNAL_ERROR | Dahili hata | W1+ |

# 26. Tiered Isolation Model

| Risk Class | Isolation | Teknoloji | Overhead |
| --- | --- | --- | --- |
| Green | Hardened container | seccomp + AppArmor | Minimal |
| Amber | User-space kernel + eBPF | gVisor + Tetragon | ~10–30% |
| Red | Wasm sandbox | Wassette + WASI | ~5–15% |
| Red+Confidential | MicroVM/TEE | Firecracker/SEV-SNP | ~20–40% |

# 27. Operasyonel SLO Hedefleri

| Metrik | Hedef | Escalation |
| --- | --- | --- |
| Authorization latency p95 | < 50ms | > 100ms → alert |
| Evidence reliability | > 99.9% | < 99.5% → alert |
| False positive rate | < 2% | > 5% → shadow rollback |
| Kill switch response | < 100ms | > 500ms → critical |
| Break-glass usage | < 5/week | > 10/week → policy review |
| Gateway uptime | > 99.95% | < 99.9% → incident |
| ReBAC eval latency | < 10ms | > 50ms → alert |
| Guardrail latency p95 | < 50ms | > 100ms → alert |
| Shadow agent MTTD | < 60s | > 5min → alert |
| Compliance score | > 95% | < 90% → review |
| Threat detection lead time | > 24h | < 1h → critical |
| Consumer onboarding time | < 3 min | > 10 min → UX review |

# 28. Demo Paketi (16 Demo)

| Demo | Senaryo | Faz |
| --- | --- | --- |
| A | Injection → risky tool call → blocked + evidence | W1 |
| B | Same action → approval → executed (lifecycle chain) | W1/W2 |
| C | Shadow mode → controlled enforce (canary) | W3 |
| D | Token replay → blocked (RC_REPLAY_DETECTED) | W2 |
| E | Policy drift (v1 shadow vs v2 enforce) | W3 |
| F | Cedar SMT formal policy conflict detection | W5 |
| G | Wasm sandbox escape → eBPF kernel block | W5 |
| H | Cross-agent delegation → privilege escalation blocked | W6 |
| I | A2A malicious agent card → trust validation → blocked | W9 |
| J | A2A + MCP cross-protocol policy enforcement | W9 |
| K | ReBAC graph query: "Can agent X access resource Y?" | W10 |
| L | Prompt injection detection → multi-layer block | W11 |
| M | Shadow agent detected → auto quarantine + alert | W12 |
| N | NL policy: "Mail silme izni olmasın" → Cedar compile → enforce | W14 |
| O | EU AI Act one-click audit package generation | W15 |
| P | Self-healing: attack detected → auto policy tightening → recovery | W16 |

# 29. Segment ve Fiyatlandırma Modeli

| Tier | Kapsam | Hedef Müşteri | Fiyat |
| --- | --- | --- | --- |
| Free (Personal) | 1 agent, 1K eval/ay, temel guardrails, AI Guardian app | Bireysel kullanıcı, developer | $0 |
| Pro | 10 agent, 50K eval/ay, no-code builder, cost analytics, NL policy | Küçük takım, startup | $49/ay |
| Team | 50 agent, 500K eval/ay, shadow detection, fleet dashboard, RBAC | Orta ölçekli şirket | $299/ay |
| Enterprise | Sınırsız, formal verification, TEE, ReBAC, compliance suite, SLA | Büyük enterprise | Custom |
| Platform (White-Label) | White-label SDK, marketplace, partner API, multi-tenant | MSSP, platform vendor | Revenue share |

# 30. Riskler ve Mitigations

## 30.1 Teknik (W1–W4)

| Risk | Mitigation |
| --- | --- |
| R1) MCP interop | stdio pilot → Streamable HTTP standardizasyon |
| R2) Canonicalization mismatch | tek shared modül + ±1 bucket + kısa TTL |
| R3) Replay cache | Redis SET NX + TTL |
| R4) Approval sürtünme | timeout + break-glass + dashboard |
| R5) False positives | shadow→canary→enforce + exception TTL |

## 30.2 Teknik (W5–W8)

| Risk | Mitigation |
| --- | --- |
| R8) Cedar migration | dual-engine geçiş + A/B test |
| R9) Wasm overhead | sadece red-class + warm pool |
| R10) eBPF uyumluluk | minimum kernel version gate |
| R11) Intent accuracy | shadow + fallback to static |
| R12) TEE lock-in | abstract attestation layer |
| R13) ZKP latency | batch/periodic + pre-computed |

## 30.3 Teknik (W9–W18)

| Risk | Mitigation |
| --- | --- |
| R14) A2A spec instability | version pinning + abstraction layer + spec tracking |
| R15) OpenFGA scaling | read replicas + caching + connection pooling |
| R16) Guardrail FP spike | shadow mode first + configurable sensitivity + allowlist |
| R17) Shadow agent FN | multi-signal detection (DNS + egress + OAuth) + manual review |
| R18) NL policy accuracy | human-in-the-loop review + dry-run before enforce |
| R19) Consumer adoption | freemium + 3-min onboarding + referral program |
| R20) Multi-cloud complexity | Helm abstraction + CI/CD per-cloud + canary deploys |
| R21) Marketplace quality | review process + certification + automated testing |

## 30.4 Market

| Risk | Mitigation |
| --- | --- |
| R22) "Gateway daha" | positioning = MCP + A2A Action Authorization + Formal Verification + Consumer Safety |
| R23) Bypass itirazı | eBPF kernel enforcement + egress confinement + guardrails |
| R24) Büyük vendor girişi (Microsoft/Google) | niş liderlik + vendor-agnostic + open-source core + speed |
| R25) Pricing pressure | freemium funnel + enterprise value demonstration + compliance urgency |

# 31. Tam Zaman Çizelgesi

| Faz | Ad | Tahmini Süre | Durum |
| --- | --- | --- | --- |
| W1 (v0.1) | MCP Gateway + Minimal Identity | Tamamlandı | ✅ |
| W2 (v0.2) | Delegation Token + Replay + Approval | Tamamlandı | ✅ |
| W3 (v0.3) | Policy-as-code + Shadow→Enforce | Tamamlandı | ✅ |
| W4 (v0.4) | Tool Registry + Signed Manifests | Tamamlandı | ✅ |
| W5 (v0.5) | Formal Verification + Runtime Isolation | Tamamlandı | ✅ |
| W6 (v0.6) | Intelligence + Advanced Identity | Tamamlandı | ✅ |
| W7 (v0.7) | Privacy, Compliance, Hardening | Tamamlandı | ✅ |
| W8 (v0.8) | Ecosystem & Developer Experience | Tamamlandı | ✅ |
| W9 (v0.9) | A2A Protocol Security Gateway | Mart–Nisan 2026 | ⭐ |
| W10 (v1.0) | ReBAC + AuthZEN | Nisan–Mayıs 2026 | ⭐ |
| W11 (v1.1) | Runtime Guardrails Engine | Mayıs–Haziran 2026 | ⭐ |
| W12 (v1.2) | Agent Fleet Governance | Haziran–Temmuz 2026 | ⭐ |
| W13 (v1.3) | Advanced Observability & Cost Intel | Temmuz–Ağustos 2026 | ⭐ |
| W14 (v1.4) | Consumer UX & Self-Service | Ağustos–Eylül 2026 | ⭐ |
| W15 (v1.5) | Enterprise Compliance Suite | Eylül–Ekim 2026 | ⭐ |
| W16 (v1.6) | AI-Native Threat Intelligence | Ekim–Kasım 2026 | ⭐ |
| W17 (v1.7) | Multi-Cloud & Hybrid Deployment | Kasım–Aralık 2026 | ⭐ |
| W18 (v1.8) | Platform Ecosystem & GA | Ocak–Şubat 2027 | ⭐ |