SafeAgent

MCP Action Authorization Platform

Master Roadmap: W1 – W8

AI Action Control Plane — Identity → Policy → Action → Evidence

Sürüm: 2.0  |  Durum: Complete  |  Son güncelleme: 2026-02-27

Hedef kitle: Platform Eng, Security Eng, Compliance/Audit, Ürün/Eng Liderliği, CISO

# İçindekiler

# 1. Ürün Tanımı ve North Star

SafeAgent MCP Action Authorization, MCP tool çağrılarını araya girerek kontrol eden bir AI Action Control Plane’dir.

North Star: SafeAgent, MCP tool çağrılarını kimlik-temelli yetkilendirme, policy enforcement, kanıt kaydı ve formal verification ile kontrol eder — dünyanın en güvenilir AI Action Authorization platformu.

Ne yapar (genişletilmiş):

- MCP trafiğini intercept eder (stdio wrapper veya Streamable HTTP reverse proxy)

- Her tool call’a actor/tenant identity binding + W3C Verifiable Credentials ve DID desteği

- Allow / deny / approval_required kararını action gerçekleşmeden önce verir (policy-before-action)

- Delegation token action-bound + replay-safe, threshold signatures ile multi-party approval (W7+)

- Tamper-evident evidence: Merkle tree transparency log + hash-chain

- Formal verification: Cedar + Lean proofs ile matematiksel policy doğruluk

- WebAssembly sandbox + eBPF ile runtime izolasyon

- AI-powered anomaly detection + adaptive risk scoring + conformal prediction

- CycloneDX AI/ML-BOM + SLSA L3 + Sigstore ile tool supply-chain güvenliği

- TEE-based policy evaluation + differential privacy ile gizlilik koruması

- EU AI Act, NIST AI RMF, OWASP Top 10 Agentic uyumlu compliance modülü

# 2. Problem Tanımı ve Neden Şimdi

Agent’lar tool kullanmaya başladığında risk prompt’tan eyleme taşınır: Kim yaptı? Hangi yetkiyle? Ne yaptı? Kanıtı nerede? Birçok çözüm prompt/response filtreler; fakat asıl hasar tool/action tarafında oluşur.

## 2.1 Neden şimdi? (Şubat 2026)

- OWASP Top 10 for Agentic Applications (Aralık 2025): Tool Misuse (#2), Inadequate IAM (#3), Privilege Escalation (#8)

- NIST AI Agent Standards Initiative (19 Şubat 2026): agent identity ve authorization standartlaştırılıyor

- EU AI Act yüksek risk gereksinimleri 2 Ağustos 2026’da yürürlüğe giriyor

- 8 belgelenmiş MCP güvenlik ihlali (Nisan–Ekim 2025)

- 10.000+ MCP server, 97M aylık SDK indirme — güvenlik geride

- AI güvenlik M&A dalgası: Palo Alto→Protect AI, Check Point→Lakera, Cisco→Robust Intelligence, Snyk→Invariant Labs

## 2.2 SafeAgent’in 6 kritik farkı

- Per-tool-call identity-based authorization (hiçbir rakip yok)

- Tamper-evident cryptographic evidence logging (Merkle tree + Sigstore)

- Formally verified policy engine (Cedar + Lean proofs)

- Runtime isolation enforcement (Wasm + eBPF)

- Cross-agent delegation governance (nested JWT + delegation chain)

- Privacy-preserving compliance (TEE + differential privacy + ZKP)

# 3. Roadmap Özeti (W1–W8)

| Faz | Ad | Amaç | Durum |
| --- | --- | --- | --- |
| W1 (v0.1) | MCP Gateway + Minimal Identity | MCP trafiğini tek kapıdan geçirmek, "kim denedi?" cevaplamak | ✅ Tamam |
| W2 (v0.2) | Delegation Token + Replay + Approval | Security primitive, replay kapatma, approval prod | ✅ Tamam |
| W3 (v0.3) | Policy-as-code + Shadow→Enforce | Enterprise rollout: ölç, kontrollü enforce | ✅ Tamam |
| W4 (v0.4) | Tool Registry + Signed Manifests | Shadow tools kapatma, supply-chain güven | ✅ Tamam |
| W5 (v0.5) | Formal Verification + Runtime Isolation | Matematiksel policy + Wasm/eBPF izolasyon | ✅ Tamam |
| W6 (v0.6) | Intelligence + Advanced Identity | AI anomaly detection + DID/VC + cross-agent | ✅ Tamam |
| W7 (v0.7) | Privacy, Compliance, Hardening | TEE + threshold sig + EU AI Act | ✅ Tamam |
| W8 (v0.8) | Ecosystem & Developer Experience | SDK, marketplace, policy playground | ✅ Tamam |

# 4. Roadmap İlkeleri (Engineering Contract)

4.1 Policy-before-action: Policy kararı action gerçekleşmeden önce verilir.

4.2 Identity-first: Her tool call actor_id + tenant_id. W2+ delegation token, W6+ DID/VC.

4.3 Deny-by-default: Belirsiz durumlar güvenli modda kapanır.

4.4 Evidence-by-design: Her aşama tamper-evident evidence. W5+ Merkle tree.

4.5 Privacy-by-default: Payload default redacted. W7+ TEE + differential privacy.

4.6 Rollout-first: Shadow → canary → enforce.

4.7 Observability mandatory: Her fazın KPI/telemetry seti var.

4.8 Formal verification (W5+): Policy doğruluğu matematiksel olarak kanıtlanır.

4.9 Defense-in-depth (W5+): App-layer + kernel-layer + Wasm isolation.

4.10 Standards-aligned: OWASP, NIST, EU AI Act, MCP spec uyumlu.

# 5. Faz W1 — MCP Gateway + Minimal Identity Binding (v0.1)

Amaç: MCP trafiğini tek kapıdan geçirmek, "kim denedi?" cevaplamak, temel enforcement + evidence.

## 5.1 Deliverables

D1) MCP Intercept: stdio wrapper + Streamable HTTP reverse proxy.

D2) Tool allowlist: deny-by-default.

D3) Schema validation: Input/output + PII_SUSPECTED tagging.

D4) Policy decisioning: allow/deny/approval_required + policy_id/version evidence’a.

D5) Identity binding: actor_id + tenant_id tüm event’lere.

D6) Evidence stream: Canonical schema + hash-chain + redacted + JSONL/OTel.

D7) HTTP security baseline: Origin invalid→403, localhost bind, auth zorunlu.

## 5.2 DoD

☑ stdio + Streamable HTTP E2E çalışır

☑ fail-closed deny-by-default

☑ Allowlist/schema/policy/identity/evidence/HTTP baseline tümü aktif

## 5.3 KPI

policy_eval_latency_ms p50/p95, decision_distribution, denied_count, schema_invalid_count, evidence_emit_success_rate, gateway_uptime

# 6. Faz W2 — Delegation Token + Replay + Approval Prod (v0.2)

Amaç: Identity-first delegation = security primitive, replay kapatma, approval prod.

## 6.1 Deliverables

D1) Token Service: kid destekli, claims: tenant/actor/tool_id/scope/exp/jti/nonce/req_hash, TTL 60–120s.

D2) req_hash binding: H(tool_id | canonical_input | time_bucket | tenant | actor).

D3) Verifier: signature + req_hash match + scope enforcement.

D4) Replay prevention: jti/nonce one-time, LRU + Redis, TTL=exp.

D5) Approval prod: timeout + default deny + break-glass + idempotency.

D6) Evidence: token_jti + RC_REPLAY_DETECTED + approval lifecycle.

## 6.2 DoD

☑ Token mint/verify/replay/approval tümü çalışır

☑ RC_REPLAY_DETECTED deterministic

☑ Break-glass time-bound + reason mandatory

## 6.3 KPI

token_minted_count, replay_blocked_count, approval_cycle_time_ms, breakglass_usage_count

# 7. Faz W3 — Policy-as-code + Shadow→Enforce + Drift (v0.3)

Amaç: Enterprise rollout: prod’u bozmadan ölç, kontrollü enforce.

## 7.1 Deliverables

D1) Policy-as-code: DSL + versioning, deterministic evaluation.

D2) Shadow mode: would-have-happened raporu + false_positive_rate.

D3) Enforce rollout: Canary (tenant subset) + exception TTL.

D4) Drift: policy_version evidence’da her event’te.

## 7.2 DoD

☑ Shadow/canary/enforce/exception/drift tümü çalışır

# 8. Faz W4 — Tool Registry + Signed Manifests + Reputation (v0.4)

Amaç: Shadow tools kapatma, tool supply-chain güven, reputation score.

## 8.1 Deliverables

D1) Registry: CLI + UI, tool_id/version/publisher/risk_class/schema.

D2) Signed manifests: sha256 hash + publisher signature + revocation.

D3) Scan rules: Forbidden endpoints, dependency allowlist, dangerous permissions.

D4) Verified publisher: public keys + kid + rotation + revocation.

D5) Reputation: publisher_verified + tool_age + scan_passed → 0–100 score.

## 8.2 DoD

☑ Registry/manifests/publisher/scan/reputation tümü çalışır

# 9. Faz W5 — Formal Verification + Runtime Isolation (v0.5)

Amaç: Matematiksel policy doğruluk + runtime defense-in-depth + endüstri standardı evidence.

## 9.1 Deliverables

D1) Cedar Policy Engine + SMT Verification: AWS Cedar (Lean formal model, CVC5 SMT solver, 75ms analiz). Policy conflict tespiti, invariant kanıtı, eşdeğerlik doğrulaması. 1.17M+ indirme, Amazon/MongoDB/Cloudflare kullanıyor.

D2) Merkle Tree Transparency Log: Google Trillian Tessera. O(log n) inclusion/consistency proofs. CDN-uyumlu tile-based mimari. Split-view attack direnci.

D3) WebAssembly Tool Sandboxing: Microsoft Wassette + WASI capabilities. Deny-by-default: sıfır erişim. Red-class tool’lar için browser-grade isolation.

D4) eBPF Runtime Enforcement: Tetragon (CNCF). Kernel-level bypass engelleme. <%3 overhead. Şifreli trafik + kernel event eşzamanlı izleme.

D5) Kill Switch + Circuit Breakers: Redis-backed: per-agent kill switch, circuit breaker, budget caps, rate limiter. AI reasoning dışında.

D6) Sigstore Entegrasyonu: Cosign + Fulcio + Rekor v2. Keyless signing. OIDC auth → ephemeral cert → sign → destroy key.

D7) OTel GenAI Conventions: gen_ai.* attributes. Langfuse/LangSmith/Arize/Datadog entegrasyonu.

## 9.2 Tiered Isolation

| Risk Class | Isolation | Teknoloji | Overhead |
| --- | --- | --- | --- |
| Green | Hardened container | seccomp + AppArmor | Minimal |
| Amber | User-space kernel + eBPF | gVisor + Tetragon | ~10–30% |
| Red | Wasm sandbox | Wassette + WASI | ~5–15% |
| Red+Confidential | MicroVM/TEE | Firecracker/SEV-SNP | ~20–40% |

## 9.3 DoD

☑ Cedar SMT verification çalışır

☑ Merkle proof doğrulanabilir

☑ Wasm sandbox red-class tool’ları izole eder

☑ eBPF bypass yakalar

☑ Kill switch <100ms

☑ Sigstore keyless signing aktif

☑ OTel GenAI telemetry emit

# 10. Faz W6 — Intelligence Layer + Advanced Identity (v0.6)

Amaç: AI-powered dinamik yetkilendirme, decentralized identity, cross-agent governance.

## 10.1 Deliverables

D1) Agent UEBA + Adaptive Risk: Behavioral baseline + conformal prediction. risk_score = f(reputation, sensitivity, time, deviation, anomalies).

D2) Semantic/Intent Authorization: "Neden çağırıyor?" analizi. Support=ALLOW, model training=DENY. LLM intent classifier + task-to-scope matching.

D3) DID + VC Agent Identity: did:web + did:key + W3C VC v2.0. Cryptographically verifiable, selectively disclosable. AP2 entegrasyonu.

D4) Cross-Agent Delegation: A2A Protocol + Entra Agent ID uyumlu. Nested JWT delegation chain. Privilege escalation across hops engeli.

D5) Honeypot/Canary Tools: Decoy MCP server’lar. Erişim = alert + quarantine. Beelzebub AI pattern.

D6) Automated Red Teaming: PyRIT + NVIDIA Garak + custom suite. Her policy değişikliğinde otomatik test.

D7) GUAC Dependency Graph: OpenSSF GUAC 1.0 + CycloneDX + SLSA + VEX. Transitif bağımlılık risk sorgusu.

## 10.2 DoD

☑ UEBA + conformal prediction aktif

☑ Intent classifier 4+ kategori

☑ DID/VC minting + verification

☑ Cross-agent delegation validation

☑ Honeypot alert + quarantine

☑ Red team CI/CD’de

☑ GUAC dependency query aktif

# 11. Faz W7 — Privacy, Compliance, Enterprise Hardening (v0.7)

Amaç: Regüle endüstriler için gizlilik + çok taraflı onay + düzenleyici uyumluluk.

## 11.1 Deliverables

D1) TEE Policy Evaluation: Confidential VM (Azure DCesv6 / AWS Nitro). Remote attestation ile kanıt.

D2) Threshold Signatures: FROST / tss-lib. 2-of-2 red-class için. NIST IR 8214C uyumlu.

D3) Federated Anomaly Detection: Flower + DP noise. Cross-org model gradient paylaşımı.

D4) ZKP Compliance Proofs: zk-SNARKs/Halo2 + zkTLS (TLSNotary). Policy açığa çıkmadan yetki kanıtı.

D5) EU AI Act Module: Article 12 (logging) + Article 14 (human oversight) mapping. Otomatik compliance raporu. 2 Ağustos 2026 öncesi.

D6) SLO Dashboard: Latency <50ms, reliability >99.9%, FP <2%, break-glass <5/week, kill switch <100ms.

## 11.2 DoD

☑ TEE attestation doğrulanabilir

☑ 2-of-2 threshold signature çalışır

☑ Federated learning aktif

☑ ZKP proof üretilebilir

☑ EU AI Act raporu otomatik

☑ SLO dashboard tüm metriklerle

# 12. Faz W8 — Ecosystem & Developer Experience (v0.8)

Amaç: Genel halktan enterprise’a herkesin kullanabileceği platform.

## 12.1 Deliverables

D1) "5 Min to First Deny": Tek satır SDK + starter templates. Freemium tier.

D2) MCP Registry Compat: Official API v0.1. SafeAgent = secure enterprise subregistry.

D3) Threat Intel Feed: CoSAI + MITRE ATLAS + community. Real-time risk sinyalleri.

D4) Policy Playground: İnteraktif test UI. Developer self-service.

D5) Terraform/Pulumi: IaC kaynakları. GitOps policy-as-code.

D6) Multi-Framework SDK: LangChain, CrewAI, AutoGen, Semantic Kernel, Claude Tools. 3 satırda aktif.

D7) Marketplace: Community policy templates (HIPAA, PCI-DSS, SOC2, EU AI Act). Açık kaynak library.

## 12.2 DoD

☑ 5 dakikada ilk deny (E2E test)

☑ MCP Registry entegrasyonu

☑ Threat intel real-time policy update

☑ Policy Playground UI

☑ Terraform provider CRUD

☑ 3+ framework SDK

☑ 10+ community template

# 13. Compliance & Standards Mapping

| Standard | Gereksinim | SafeAgent Karşılığı | Faz |
| --- | --- | --- | --- |
| OWASP Agentic Top 10 | #2 Tool Misuse, #3 IAM, #8 Priv Esc | Allowlist, identity, delegation gov | W1–W6 |
| NIST AI Agent Standards | Agent identity, auth, authorization | Actor/tenant, DID/VC, Cedar | W1–W6 |
| EU AI Act Art.12 | Automatic logging/traceability | Merkle evidence log + hash-chain | W1–W5 |
| EU AI Act Art.14 | Human oversight/intervention | Approval + kill switch + break-glass | W1–W5 |
| EU AI Act Art.15 | Accuracy, robustness, cybersecurity | Formal verification + Wasm + eBPF | W5 |
| SOC 2 CC6/CC7 | Logical access, system ops | RBAC/ABAC, evidence logging | W1–W3 |
| SLSA v1.1 | Supply-chain maturity | L1–L3: Sigstore + in-toto | W4–W5 |
| CycloneDX v1.6 | AI/ML BOM | Tool registry AI/ML-BOM gen | W4–W6 |
| CSA Agentic Trust | Zero Trust for Agents | Intern→Principal mapping | W1–W6 |

# 14. Technology Stack

| Kategori | Teknoloji | Amaç |
| --- | --- | --- |
| Policy Engine | AWS Cedar (Lean + CVC5 SMT) | Formally verified authorization |
| Evidence Log | Google Trillian Tessera | Merkle tree transparency log |
| Signing | Sigstore (Cosign+Fulcio+Rekor v2) | Keyless signing infrastructure |
| Wasm Sandbox | Microsoft Wassette + WASI | Browser-grade tool isolation |
| Kernel Enforce | Tetragon (CNCF eBPF) | Kernel-level bypass prevention |
| Identity | W3C DID + VC v2.0 | Decentralized agent credentials |
| Anomaly | UEBA + Conformal Prediction | AI-powered risk scoring |
| Supply Chain | CycloneDX v1.6 + SLSA + GUAC | Tool BOM + provenance + graph |
| Privacy | Azure DCesv6 / AWS Nitro TEE | Hardware-attested policy eval |
| Crypto | FROST + zk-SNARKs | Threshold sig + ZKP compliance |
| Observability | OTel GenAI conventions | Universal observability |
| Red Team | PyRIT + NVIDIA Garak | Continuous validation |
| IaC | Terraform/Pulumi Provider | Infrastructure-as-code |

# 15. Reason Codes Dictionary (Tam Liste)

| Code | Açıklama | Faz |
| --- | --- | --- |
| RC_TOOL_NOT_APPROVED | Tool allowlist/registry dışı | W1+ |
| RC_SCHEMA_INVALID | Schema geçersiz | W1+ |
| RC_EXCESSIVE_SCOPE | Kapsam aşımı | W1+ |
| RC_APPROVAL_REQUIRED | Onay gerekli | W1+ |
| RC_APPROVAL_TIMEOUT | Onay zaman aşımı | W1+ |
| RC_BREAKGLASS_USED | Break-glass kullanıldı | W1+ |
| RC_REPLAY_DETECTED | Token replay | W2+ |
| RC_TOKEN_BINDING_MISMATCH | req_hash uyuşmazlık | W2+ |
| RC_PII_SUSPECTED | PII şüphesi | W1+ |
| RC_ORIGIN_INVALID | Origin geçersiz | W1+ |
| RC_AUTH_MISSING | Auth eksik | W1+ |
| RC_AUTH_INVALID | Auth geçersiz | W1+ |
| RC_SIGNATURE_INVALID | Manifest imza hatası | W4+ |
| RC_KEY_REVOKED | Key revoke | W4+ |
| RC_POLICY_CONFLICT | Cedar SMT conflict | W5+ |
| RC_SANDBOX_VIOLATION | Wasm capability ihlali | W5+ |
| RC_EBPF_BLOCKED | eBPF kernel blok | W5+ |
| RC_KILL_SWITCH | Kill switch aktif | W5+ |
| RC_CIRCUIT_BREAKER | Circuit breaker açık | W5+ |
| RC_ANOMALY_DETECTED | Behavioral anomaly | W6+ |
| RC_INTENT_MISMATCH | Intent policy ihlali | W6+ |
| RC_DELEGATION_ESCALATION | Privilege escalation | W6+ |
| RC_HONEYPOT_TRIGGERED | Honeypot erişim | W6+ |
| RC_TEE_ATTESTATION_FAIL | TEE attestation hatası | W7+ |
| RC_THRESHOLD_INCOMPLETE | Threshold sig eksik | W7+ |
| RC_COMPLIANCE_VIOLATION | Regulatory ihlal | W7+ |
| RC_INTERNAL_ERROR | Dahili hata | W1+ |

# 16. Demo Paketi (8 Demo)

| Demo | Senaryo | Faz |
| --- | --- | --- |
| A | Injection → risky tool call → blocked + evidence | W1 |
| B | Same action → approval → executed (lifecycle chain) | W1/W2 |
| C | Shadow mode → controlled enforce (canary) | W3 |
| D | Token replay → blocked (RC_REPLAY_DETECTED) | W2 |
| E | Policy drift (v1 shadow vs v2 enforce) | W3 |
| F | Cedar SMT formal policy conflict detection | W5 |
| G | Wasm sandbox escape → eBPF kernel block | W5 |
| H | Cross-agent delegation → privilege escalation blocked | W6 |

# 17. Riskler ve Mitigations

## 17.1 Teknik (W1–W4)

R1) MCP interop: stdio pilot → Streamable HTTP standardizasyon.

R2) Canonicalization mismatch: tek shared modül + ±1 bucket + kısa TTL.

R3) Replay cache: Redis SET NX + TTL.

R4) Approval sürtünme: timeout + break-glass + dashboard.

R5) False positives: shadow→canary→enforce + exception TTL.

## 17.2 Teknik (W5–W8)

R8) Cedar migration: dual-engine geçiş + A/B test.

R9) Wasm overhead: sadece red-class + warm pool.

R10) eBPF uyumluluk: minimum kernel version gate.

R11) Intent accuracy: shadow + fallback to static.

R12) TEE lock-in: abstract attestation layer.

R13) ZKP latency: batch/periodic + pre-computed.

## 17.3 Market

R14) "Gateway daha": positioning = MCP Action Authorization + Formal Verification.

R15) Bypass itirazı: eBPF kernel enforcement + egress confinement.

# 18. Operasyonel SLO Hedefleri

| Metrik | Hedef | Escalation |
| --- | --- | --- |
| Authorization latency p95 | < 50ms | > 100ms → alert |
| Evidence reliability | > 99.9% | < 99.5% → alert |
| False positive rate | < 2% | > 5% → shadow rollback |
| Kill switch response | < 100ms | > 500ms → critical |
| Break-glass usage | < 5/week | > 10/week → policy review |
| Gateway uptime | > 99.95% | < 99.9% → incident |